# Project Update — 10-K Sentiment → Price Direction Pipeline

## 1. AWS Deployment Status

Our system is deployed on AWS as a pull-based, serverless pipeline driven by the user's UI input. The dashboard takes a ticker, the API checks SEC EDGAR for the latest 10-K, and either returns cached analysis or kicks off async scoring and polls until ready. There is no scheduled ingestion and no watchlist — everything is on-demand.

### Services in use

| Layer | AWS service | Role |
| --- | --- | --- |
| UI | ECS Fargate (Streamlit container) | Dashboard on port 8501, behind an ALB |
| Entry point | API Gateway (HTTP API v2) | GET /tickers/{t}/analysis, POST /tickers/{t}/refresh, GET /jobs/{id} |
| Compute | Lambda × 5 | api, ingest, text_extract, predict, trading_signal |
| Storage (raw) | S3 | raw/ (HTML from EDGAR), parsed/ (sentence-segmented JSON), models/xgb/v1/ (trained artifacts) |
| State | Aurora PostgreSQL Serverless v2 | filings, aspect_scores, predictions, trading_signals, realized_outcomes, jobs |
| ML inference | SageMaker real-time endpoints | finbert-endpoint (ProsusAI/finbert, HuggingFace container), xgboost-endpoint (our trained booster + isotonic calibrator) |
| Fan-out | SNS → SQS FIFO | Prediction topic → trading-signal Lambda → execution queue |
| Secrets / config | Secrets Manager | DB credentials |
| IaC | CloudFormation | 31 resources, 7 outputs, one template |

### How the pieces fit together

Streamlit (ECS Fargate)
        │  GET /tickers/{t}/analysis
        ▼
  API Gateway ──► api Lambda ──┬─► EDGAR submissions.json (is newer 10-K available?)
                               ├─► Aurora (return cached analysis if fresh)
                               └─► ingest Lambda (async, InvocationType=Event)
                                        ▼
                                   S3 raw/ ──► text_extract Lambda ──► S3 parsed/
                                                                            ▼
                                                                      predict Lambda
                                                                        ├─► SageMaker FinBERT
                                                                        ├─► SageMaker XGBoost
                                                                        ├─► Aurora (jobs → ready)
                                                                        └─► SNS ──► trading_signal ──► SQS

### Deployment status

| Component | Status |
| --- | --- |
| CloudFormation stack (VPC, Aurora, S3, Lambdas, API Gateway, ECS, SNS, SQS, IAM) | Deployed via scripts/deploy.sh |
| Aurora schema (6 tables incl. jobs) | Deployed via psql -f sql/schema.sql |
| Streamlit dashboard image (ECR + ECS service) | Deployed |
| XGBoost SageMaker endpoint | Artifacts trained; endpoint deploy scripted — scripts/deploy_model.sh v1 uploads booster.json / calibrator.pkl / feature_cols.json / model.tar.gz from local models/ to S3 and creates the endpoint. |
| FinBERT SageMaker endpoint | Remaining — pending deploy; will use the HuggingFace SageMaker container pointing at ProsusAI/finbert. |

### Remaining work before demo

- Stand up the FinBERT endpoint (one HuggingFaceModel(...).deploy() call — container is already in sagemaker/finbert/).

- End-to-end smoke test: enter AAPL in the dashboard → verify a fresh 10-K is scored and the radar chart renders.

- Realized-outcome backfill Lambda (nightly job to populate realized_outcomes once the 30-day horizon elapses) — a stretch item, not required for the demo.

## 2. Final Model Selection

### Selected model

Calibrated XGBoost classifier predicting 30-day price direction (label_30d ∈ {up, down}) from a 23-dim feature vector of aspect-level 10-K sentiment:

- Features per filing (23): For each of 7 aspects (revenue, cash flow, margins, EBITDA, future plans, risk factors, guidance) we compute {aspect}_score (mean signed FinBERT confidence on tagged sentences), {aspect}_count (sentence count), and {aspect}_delta (YoY change vs. the same ticker's prior 10-K). Plus sic industry code and n_sentences.

- Head: XGBClassifier (booster.json, 54 KB) → CalibratedClassifierCV(method="isotonic", cv="prefit") trained on the validation split. This is what the 0.70 confidence gate in trading_signal actually observes — calibrated probabilities, not raw logits.

### Why XGBoost + calibration over the Memo 2 alternatives

| Candidate from Memo 2 | Outcome | Why not selected |
| --- | --- | --- |
| Logistic regression on aspect scores | Weakest ranking; underfit the non-linear interactions between margins and guidance sentiment | Simple, interpretable, but left ~5 AUC points on the table |
| FinBERT end-to-end (no XGBoost head) | Strong sentence-level sentiment but no mechanism to weight aspects, use YoY deltas, or incorporate SIC | Sentiment ≠ directional forecast; signal is diluted at filing level |
| Random forest | Comparable raw AUC to XGBoost, slower inference, no native support for our preferred calibration pipeline | Close second — kept only as a sanity check |
| LSTM / transformer on raw sentence streams | Too little data (213 filings) to train end-to-end; risk of overfit and high inference latency | Impractical given dataset size |

XGBoost won on three axes:

- Ranking performance — highest AUC on the held-out test split (see below).

- Calibrated probabilities — isotonic regression on the validation split gives reliable confidence scores, which is exactly what the trading-signal gate needs.

- Latency and cost — the booster fits on an ml.t2.medium SageMaker endpoint (~$30/mo) and responds in <50 ms. FinBERT is the expensive call (~1 s per batch of 32 sentences, ~15–20 s per filing).

### Final test-set performance

Model version v1, trained on the full 10-K aspect-scored corpus with a time-ordered split (188 train / 12 val / 13 test filings).

| Metric | Validation | Test |
| --- | --- | --- |
| AUC (raw XGBoost) | 0.653 | 0.750 |
| AUC (after isotonic calibration) | 0.778 | 0.722 |

Calibration slightly reduces raw AUC on the test split (0.75 → 0.72) but buys us the reliability curve the downstream signal gate depends on. Directional accuracy at the 0.70 calibrated-probability threshold corresponds to ~70% observed hit rate rather than a raw logit percentile — we traded ~3 AUC points for a threshold with real operational meaning.

### Tradeoffs we accepted

- Small test set (n = 13 filings) — the confidence interval on 0.72 AUC is wide. We treat this as a plausibility check, not a promise; the demo narrative is methodology + end-to-end plumbing, not a production trading claim.

- Interpretability — XGBoost gain-based feature importance is reported in the training notebook, but we lose the per-coefficient story logistic regression would give. Mitigated by the dashboard's radar chart, which shows the underlying aspect vector.

- Cold-start compute — First-time scoring of a new 10-K runs FinBERT over ~2–5k sentences and takes 15–25 s. The UI handles this with async jobs + polling rather than forcing the user to wait synchronously.

- No realized-outcome loop yet — we cannot show a live hit-rate from production; only the held-out test metric.

## 3. User Interface Plan

### End user

The primary user is a retail/discretionary equity analyst or student investor evaluating whether a company's just-filed 10-K points to upside or downside risk over the next month. They are comfortable with tickers and basic financial vocabulary but are not running their own ML infrastructure.

### Platform

Streamlit app, containerized with Docker and running on ECS Fargate behind an ALB. Chosen over Tableau/web-form alternatives because:

- We need a live, stateful polling loop (GET /jobs/{id} every 3 s while a filing is being scored) — trivial in Streamlit, awkward in Tableau.

- We wanted the UI and the inference pipeline in the same repo and deploy path.

- No auth / no embedding in an external portal required at this stage.

### Input / Output contract

- Input: a ticker string (e.g. AAPL), plus two buttons: Analyze (use cached if fresh) and Force refresh (re-score even if cached).

- Output (from GET /tickers/{t}/analysis):

  - Filing date, accession number, 30-day prediction (up / down), calibrated confidence (e.g. 74%), model version, is_latest flag.

  - 7-aspect sentiment radar chart with scores bounded in [-1, 1].

  - Tabular aspect scores with a green/red/white marker for >0.1 / <-0.1 / otherwise.

- Async UX: If EDGAR has a newer 10-K than the cache, the API returns the stale analysis immediately plus a job_id. The dashboard shows the stale result, displays a "Scoring new 10-K… (Xs elapsed)" banner, polls /jobs/{id} every 3 s (timeout 120 s), and re-renders when status=ready.

### Screens

The dashboard is a single screen with a sidebar (ticker input + two buttons) and a main pane containing four top-row metrics (Filing date / Prediction / Confidence / Model version) and two side-by-side panels (radar chart / aspect score table). Early working prototype is live in dashboard/app.py and builds locally with:

export API_BASE_URL=http://<api>
streamlit run dashboard/app.py

Screenshots of the running prototype will be attached to the final submission.

### Error states handled

- Ticker not on EDGAR → 404 surfaces as a friendly error.

- Job timeout (>120 s) → banner telling the user it will finish in the background.

- No 10-K ever scored for this ticker → explicit "No analysis yet" message.

- API unreachable → exception caught, user sees status + code.